# Meeting Minutes

Meeting Title: Q3 Product Planning Call

Date and Time: July 14, 2025, 10:00 AM

Attendees: Sarah Chen, David Okafor, Priya Raman

# Purpose of Meeting

Plan the Q3 mobile app launch and align engineering and marketing timelines.

# Meeting Summary

The team reviewed the mobile app launch, which is about two weeks behind due to a login bug. They agreed on a revised public beta date of August 4th and assigned ownership for the blocking issues.

# Key Discussion Points

The login flow bug is blocking the beta

Marketing campaign creatives are booked for August 1st

Tablet support at launch is still unresolved

# Decisions Made

Target August 4th for the public beta

# Action Items

| Task | Responsible Person | Deadline | Status |
| --- | --- | --- | --- |
| Close the login bug | David Okafor | July 25 | Pending |
| Confirm campaign shift with agency | Priya Raman | July 18 | Pending |

# Pending Issues

Tablet support at launch needs design input

# Risks or Concerns

If the bug fix slips, the August 4th launch date slips with it

# Next Meeting Notes

Reconvene Monday, July 21st, same time, to review bug-fix progress.

# Closing Summary

Beta targeted for August 4th; owners and deadlines assigned; tablet question open.